===== Kirana Bazar Application=====

## 1. High-level Overview (What we are building)

**Kirana Bazaar App (like Zepto/Blinkit)**

Core features:

* User app (browse, order)

* Admin app (manage products, orders)

* Delivery flow (basic)

* Single Spring Boot monolith

* REST APIs

* MySQL database

* CI/CD pipeline

* Deployed on cloud later (optional)

## 2. Tech Stack

**Backend**

* Java 17

* Spring Boot

* Spring Data JPA

* Spring Security (basic)

* Hibernate

* MySQL

* Maven

**DevOps**

* GitHub

* GitHub Actions (CI/CD)

* Docker

* Docker Compose

## 3. Monolithic Architecture (Simple & Clean)

Controller → Service → Repository → Database

## 4. Folder Structure (VERY IMPORTANT)

kirana-bazaar

│

├── src/main/java

│   └── com.kiranabazaar

│       ├── KiranaBazaarApplication.java

│       │

│       ├── config

│       │   ├── SecurityConfig.java

│       │   └── SwaggerConfig.java

│       │

│       ├── common

│       │   ├── exception

│       │   │   ├── GlobalExceptionHandler.java

│       │   │   └── ResourceNotFoundException.java

│       │   └── response

│       │       └── ApiResponse.java

│       │

│       ├── user

│       │   ├── controller

│       │   │   └── UserController.java

│       │   ├── service

│       │   │   └── UserService.java

│       │   ├── repository

│       │   │   └── UserRepository.java

│       │   └── entity

│       │       └── User.java

│       │

│       ├── product

│       │   ├── controller

│       │   │   └── ProductController.java

│       │   ├── service

│       │   │   └── ProductService.java

│       │   ├── repository

│       │   │   └── ProductRepository.java

│       │   └── entity

│       │       └── Product.java

│       │

│       ├── order

│       │   ├── controller

│       │   │   └── OrderController.java

│       │   ├── service

│       │   │   └── OrderService.java

│       │   ├── repository

│       │   │   └── OrderRepository.java

│       │   └── entity

│       │       └── Order.java

│       │

│       └── admin

│           ├── controller

│           └── service

│

├── src/main/resources

│   ├── application.yml

│   ├── data.sql

│   └── schema.sql

│

├── src/test/java

│   └── com.kiranabazaar

│       └── KiranaBazaarApplicationTests.java

│

├── Dockerfile

├── docker-compose.yml

├── pom.xml

└── README.md

## 5. Sprint Planning (End-to-End)

### 🟢 Sprint 1: Project Setup & Base Configuration

**Goal:** App runs locally

Tasks:

* Create Spring Boot project in Eclipse

* Setup MySQL connection

* Create base package structure

* Add Lombok, JPA, Validation

* Test health endpoint

Deliverables:

* App starts

* DB connected

* `/health` API works

### 🟢 Sprint 2: User Module

**Goal:** Users can register & login

Tasks:

* User entity

* UserRepository

* UserService

* UserController

* Basic authentication (no JWT yet)

APIs:

* Register user

* Login user

* Get user profile

### 🟢 Sprint 3: Product Module

**Goal:** Product browsing

Tasks:

* Product entity

* Admin add/update product

* User fetch products

* Pagination & sorting

APIs:

* Add product (admin)

* List products

* Search product

### 🟢 Sprint 4: Order Module

**Goal:** Place and track orders

Tasks:

* Order entity

* Order-item mapping

* Place order

* View order history

APIs:

* Place order

* Get orders by user

* Get order details

### 🟢 Sprint 5: Cart & Checkout

**Goal:** Shopping experience

Tasks:

* Cart logic (DB or in-memory)

* Add/remove items

* Checkout flow

* Calculate total price

### 🟢 Sprint 6: Admin Dashboard APIs

**Goal:** Manage business

Tasks:

* View all orders

* Update order status

* Manage inventory

* Low stock alerts

### 🟢 Sprint 7: Security & Validation

**Goal:** Production readiness

Tasks:

* Spring Security

* Role-based access (USER / ADMIN)

* Input validation

* Global exception handling

### 🟢 Sprint 8: DevOps (CI/CD)

**Goal:** Automated deployment

Tasks:

* Dockerize app

* Create Dockerfile

* Setup docker-compose (App + MySQL)

* GitHub Actions pipeline

Pipeline:

Code Push → Build → Test → Docker Image → Deploy

## 6. CI/CD (GitHub Actions – Simple)

Example flow:

```yaml

- Checkout code

- mvn clean install

- Build Docker image

- Push image

- Deploy

  Controller → Handles HTTP requests

  Service → Business logic

  Repository → Database interaction

  Entity → Database models

  Config → Configuration classes

## Add Lombok, JPA, Validation

### 🔹 Lombok

#### What it does

Auto-generates:

- getters

- setters

- constructors

- toString

#### Why we use it

- Reduces boilerplate code

- Cleaner classes

- Faster development

Without Lombok : 

100 lines → 20 lines (we have reduced from 100 lines of codes to 20 lines of codes while using Lombok)

From just 3 annotations ( @Data, @NoArgsConstructor & @AllArgsConstructor) Lombok creates:

- Getters

- Setters

- Constructor with fields

- No-args constructor

- toString()

- equals() and hashCode()

All at compile time. No runtime overhead.

### Spring Data JPA

#### What it does

- Connects Java objects to database tables

- Handles CRUD automatically

- Eliminates manual SQL for common operations

#### Why we use it

- Faster development

- Less bugs

- Standard ORM used in real companies

Without JPA:

- You write SQL manually

- More errors

- Slower development

### Validation

#### What it does

- Validates input data (email, null, size)

- Prevents bad data from entering system

#### Why we add it early

- Security

- Data integrity

- Clean APIs

📌 Validation later is painful. Early is smart.

Sprint 1 (Foundation Sprint):
Set up the Spring Boot project with proper structure, dependencies, and database connectivity to ensure the application starts reliably, connects to MySQL, and exposes a basic /health API for validation.

## Sprint 2

Users can register, login, and view profile.

That means:

- A table in DB → users

- Java object → User

- DB access layer → UserRepository

- Business logic → UserService

- REST APIs → UserController

This is the core CRUD + auth foundation for all future features.

### Explanation

- @Entity → tells Hibernate this is a DB table

- @Table(name="users") → explicit table name

- @Id → primary key

- @GeneratedValue → auto-increment

- @Email, @NotBlank → validation before DB hit

- unique=true → no duplicate emails

👉 This creates the users table automatically because:

spring.jpa.hibernate.ddl-auto=update

0

### Explanation

- JpaRepository gives:

  - save()

  - findById()

  - findAll()

  - delete()

- findByEmail → Spring auto-generates query

- Optional → avoids NullPointerException