## Frontend Sprint Plan (Step by Step)

### 🟢 Frontend Sprint 1: Setup & Base UI

Goal: App opens in browser with basic layout

Tasks:

- Create React project

- Setup folder structure

- Setup routing

- Create base layout (Header, Footer)

- Environment config for backend URL

Deliverables:

- App runs on localhost:5173 or 3000

- Home page loads

- Routing works

Why:
This gives a foundation so features can be added without rework.

### Frontend Sprint 2: Authentication (Login / Register)

Goal: User can register & login

Tasks:

- Register page UI

- Login page UI

- Connect to /api/users/register

- Connect to /api/users/login

- Store user data (localStorage)

Deliverables:

- User registers from UI

- User logs in successfully

- Error messages shown properly

Why:
Auth is needed before cart, orders, and profile.

### Frontend Sprint 3: Product Listing (Core Kirana Feature)

Goal: Show products like Blinkit

Tasks:

- Product card component

- Product list page

- Category filters

- Search bar

- API integration for products

Deliverables:

- Product grid visible

- Categories clickable

- Search works

Why:
This is the heart of a Kirana app.

### Frontend Sprint 4: Cart & Quantity Management

Goal: Add items to cart

Tasks:

- Add to cart button

- Increase / decrease quantity

- Cart page

- Cart state management

Deliverables:

- Cart updates live

- Total price shown

- Items persist till refresh

Why:
Without cart, there is no commerce.

### Frontend Sprint 5: Checkout & Address

Goal: Place an order

Tasks:

- Address form

- Order summary

- Place order API

- Order success page

Deliverables:

- Order placed successfully

- Order ID returned

Why:
This completes the buying flow.

### Frontend Sprint 6: Profile & Orders

Goal: User account management

Tasks:

- Profile page

- Order history page

- Logout

Deliverables:

- User sees past orders

- Profile data visible

### Frontend Sprint 7: Admin Panel (Optional but Powerful)

Goal: Manage Kirana store

Tasks:

- Admin login

- Add/update products

- Manage orders

Why:
Makes your project job-ready & interview-ready.

CORS error :

Your browser has a security rule:

A web page can only call APIs from the same origin
(same protocol + domain + port)

If it doesn’t match, the browser blocks it.

### What is an origin?

Example:

- Frontend: http://localhost:5173

- Backend: http://localhost:8080

These are different origins because the port is different.

Even though both are on your machine, the browser still blocks it.

## What problem you were hitting (your exact case)

You open your Kirana frontend in the browser.
Then React tries to call:

http://localhost:8080/api/users/login

Browser says:

I don’t know if this backend is safe.
Backend did not say it allows requests from localhost:5173.

So the browser blocks the response.
Backend may even be working, but browser hides it.

That is the CORS error you saw.

Console error: Access to fetch at 'http://localhost:8080/health'
from origin 'http://localhost:5173' has been blocked by CORS policy

## What OPTIONS request is (important)

Before sending POST/PUT/DELETE, browser sends:

OPTIONS /api/users/login

This asks:

“Backend, are you okay with this request?”

If backend blocks OPTIONS → CORS fails.

## What happens if we don’t add CORS

- Frontend sprints fail

- Auth APIs fail

- Products won’t load

- Cart won’t work

- Everything looks broken even though backend is correct

CORS is a foundation, not a feature.

## When CORS is NOT needed

- Backend to backend communication

- Postman calls

- Curl commands

- Mobile apps (Android / iOS)

CORS is browser-only security.